Department Of Computer Engineering

SEM V & VI : WEEK – 1		Academic Year: 2021 - 2022

Date:   6th August ’21 to 13th August ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| Discussing and deciding the topic for mini project | Decided a topic for the mini-project. |
| Conducting a meet with the project guide. | Finalized the topic with the project guide. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 2 		Academic Year: 2021 - 2022

Date:  14th August ’21 to 21th August ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| Learning about classification techniques using machine learning. | Learnt classification using machine learning |
| Gathering more information about how we can implement and plan our project | Suggested methodology to implement our project |
| Taking guide’s advice on implementation path | Guide decided the splitting of project for the current semester and next semester. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 3 		Academic Year: 2021 - 2022

Date:  From 22nd August ’21 to 29th August ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| Conducting a team meeting to discuss the project schedule and requirements. | Conducted the meeting for the same objectives. |
| To collect various datasets regarding our mini-project. | Selected the most appropriate dataset for our project. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK –  4		Academic Year: 2021 - 2022

Date:  30th August ’21 to 6th September ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| To lay out the basic structure for our ML program. | Achieved basic outline structure for our ML program. |
| Gathering more information regarding the dataset features. | Filtered the useful features from the dataset. |
| To conduct a meeting with the guide. | Conducted a meeting with the guide for project status. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 5 & 6		Academic Year: 2021 - 2022

Date:  7th September ‘21 to 21st September ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| To apply data preprocessing on the selected dataset | Applied data preprocessing to select the relevant columns in dataframe |
| To Visualize the dataframe. | Achieved basic understanding of the dataframe using visualization techniques with the help of numpy and pandas functions. |
| To extract the year from the date columns. | Extracted the year from respective columns and updated the dataframe. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 7 & 8		Academic Year: 2021 - 2022

Date:  22nd September ’21 to 13th October ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| To convert the features from object type to string type. | Converted the datatypes of the respective columns. |
| To apply feature scaling on the URL_LENGTH & NUMBER_SPECIAL_CHARACTERS columns | Applied feature scaling on the respective columns |
| To conduct a meeting with the guide. | Conducted a meeting with the guide for project status. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 9		Academic Year: 2021 - 2022

Date:  14th October ’21 to 21th October ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| To remove noise data from the dataset. | Removed noise data from the dataset. |
| To encode categorical data. | Applied one hot encoding on the respective columns and updated the data frame. |
| To conduct a meeting with the guide. | Conducted a meeting with the guide for project status. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date:

Department Of Computer Engineering

SEM V & VI : WEEK – 10		Academic Year: 2021 - 2022

Date:  22nd October ’21 to 29th October ‘21

| Progress Planned | Progress Achieved |
| --- | --- |
| To conduct a meeting with the guide. | Conducted a meeting for updating the guide with project completion status. |

Guides Review:

Signature

Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Project guide:                                                                                 Project Co-ordinator

Signature:

Date: